MEETING REPORT

Team Name: Student Information System Group A Date of Meeting: March 13, 2026

Start Time: 11:00 AM    End Time: 12:30 AM    Meeting Location: Faculty A - Library

Moderator: Bjorni Prrini          Recorder: Bjorni Prrini

Other Members Present: Bjorni Prrini, Bajram Kuqi, Bjorni Pasha, Genti Zenelaj, Henea Daiko, Ergi Sejdi, Ardit Cikalleshi

Members Absent: None

Topics Discussed:

1. Review of teacher feedback and suggestions on the initial project submission.

2. Expansion of user roles: addition of Registrar Office and IT/System Support, bringing the total to 7 roles.

3. Format and structure of functional requirements User Role + Verb + Object.

4. Organization of non-functional requirements by type Performance, Security, Usability, Reliability, Scalability, Maintainability, Compliance.

5. Assignment of one system role per group member for ownership and future UML diagram work.

6. Planning for upcoming project milestones including UML diagrams and system design.

Decisions Made:

1. Finance Office confirmed as a distinct and separate user role with dedicated responsibilities.

2. Registrar Office and IT/System Support added as new roles, bringing the total number of roles to 7.

3. Each group member is assigned ownership of one system role for future UML diagram work.

4. Dean / Academic Administration role has read-only access and cannot modify student records or grades.

5. Functional requirements will follow the format: User Role + Verb + Object.

6. Non-functional requirements organized into 7 categories with measurable criteria.

Tasks Assigned:

Bjorni Prrini – Administrator Role: Revise all 7 user roles and general requirements section.

Bajram Kuqi – Teacher Role: Draft functional requirements for Teacher role and compile the full FR table.

Genti Zenelaj – Student Role: Draft functional requirements for Student role and compile the NFR table.

Bjorni Pasha – Finance Office Role: Draft functional requirements for Finance Office role.

Ardit Cikalleshi – Dean Role: Draft functional requirements for Dean / Academic Administration role.

Ergi Sejdi – Registrar Office Role: Draft functional requirements for Registrar Office role.

Henea Daiko – IT/System Support Role: Draft functional requirements for IT Support role and compile Minutes of Meeting.

Time, Place, and Agenda for Next Meeting:

Date & Time: March 19, 2026 at 11:00 AM

Place: Faculty A - Library

Agenda: Review of completed requirements document and begin planning for UML diagrams and system architecture design.